## Slide 1: Steam Pipe Replacement to Impede Traffic between Riley & Daniels Halls November 26th – December 14th
November 20, 2018

## Slide 2: Steam Utility Replacement Project Description
The Steam Utility Piping between Riley & Daniels Halls has developed a leak. We will begin the pipe replacement work on Monday November 26th, with expected completion by December 14th.
While all Riley & Daniels Halls entrances will remain open, the following will be impacted:
  Pedestrian and Vehicle access will be blocked in between Riley & Daniels Halls
  Riley Hall Accessible Ramp will be closed
This work will not disrupt heating services to those residence halls during the remainder of the term; we will perform the final steam piping connections during the winter term break, and Riley & Daniels Halls will be without heat for two days within that timeframe (December 22nd – 24th).
Please contact rpobrien@wpi.edu with questions or for assistance.

## Slide 3: Steam Utility Replacement Project Locus
Steam Utility Replacement Project

## Slide 4: Temporary Campus Impacts
Handicap Accessible Parking Remains Open
Accessible Ramp is Closed
Riley Hall Entrance Remains Open
Construction Fence
New Steam Utility

## Slide 5: Temporary Pedestrian Routes
Construction Fence
No Pedestrian Access Through Construction Area
Pedestrian Access Routes
New Steam Utility

## Slide 6: Temporary Emergency Vehicle Access
Morgan Hall
Daniels Hall
Riley Hall
Alden Memorial
Bartlett Center
Sports & Recreation Center
Harrington Auditorium
Higgins Labs
Stratton Hall
Project Center
Foisie Innovation Ctr & Messenger Hall
No
Access

## Slide 7: Temporary Commercial Vehicle Access
Morgan Hall
Daniels Hall
Riley Hall
Alden Memorial
Bartlett Center
Sports & Recreation Center
Harrington Auditorium
Higgins Labs
Stratton Hall
Project Center
Foisie Innovation Ctr & Messenger Hall
No
Access
No Access